SECTION .0200 - PROJECT INFORMATION

01 NCAC 30D .0201	PROJECT DESCRIPTION

It shall be the responsibility of each Capital Projects Coordinator to provide the State Construction Office with a written description of the professional services desired, the program or scope of work, schedule requirements, amount of authorized funds and other appropriate information for each project requiring professional services. This information should be provided to the State Construction Office seven days prior to the publication dates of the first and fifteenth of each month for the North Carolina Purchase Directory. The Capital Projects Coordinator is responsible for prompt initiation of the designer or consultant selection process to enable the completion of designer or consultant selection with 60 days of the date funds are appropriated for a project by the General Assembly or the date of project authorization by the Director of the Budget. The State Building Commission may grant an exception to this requirement upon written request of the funded agency if:

(1)	no site was selected for the project before the funds were appropriated; or

(2)	funds were appropriated for advance planning only.

History Note:	Authority G.S. 143-135.25; 143-135.26;

Eff. January 1, 1988;

Amended Eff. May 1, 1990;

Pursuant to G.S. 150B-21.3A, rule is necessary without substantive public interest Eff. July 22, 2018.